Royal Society Short Industrial Fellowship Project Progess Update
Update at 03 May 2023
- Lane change test case design
- Lane change trajecotries implementation
- Investigation of PP and MPC implementation
- Plot and compare the results of pp, mpc (different versions)
- Tuning guidance

---
Lane change test case design
Design lane change trajecotries at different level of urgency at different speeds

---
Lane change trajecotries implementation
- Implement a python script ‘lane_change_trajectory_generator.py’ to generate different lane change trajectories and save the trajetory in csv files
- The csv file can be load by ‘way_point_loader’

---
Model parameters update
Model parameters	Description	Original value	Update value
vehicle_model_wheelbase	wheel base length [m]	2.79	1.69
mass_fl	mass applied to front left tire [kg]	600	108.75
mass_fr	mass applied to front right tire [kg]	600	108.75
mass_rl	mass applied to rear left tire [kg]	600	108.75
mass_rr	mass applied to rear right tire [kg]	600	108.75
cf	front cornering power [N/rad]	155494.663	? 30000
cr	rear cornering power [N/rad]	155494.663	? 30000
vehicle_model_steer_tau	steering dynamics time constant (1d approximation) for vehicle model [s]	0.3
steer_lim_deg	steering angle limit for vehicle model [deg]. This is also used for QP constraint.	40
steering_gear_ratio	steering gear ratio	20 (not used)
Cf and Cr tuning: Tuned by finding a set of desired weights for kinemtic model and apply the weight to dynamic and then found that the controller become oscillating, and then tune the cr and cr to make least osillating

---
MPC controller parameters tuning
MPC Parameters	Description	Original Value	Updated Value
mpc_prediction_horizon	prediction horizon step	70
mpc_prediction_sampling_time	prediction horizon period [s]	0.1s
mpc_weight_lat_error	lateral error weight in matrix Q	0.1	0.3
mpc_weight_heading_error	heading error weight in matrix Q	0
mpc_weight_heading_error_squared_vel_coeff	heading error * velocity weight in matrix Q	0.3	0.0
mpc_weight_steering_input	steering error weight in matrix R	1
mpc_weight_steering_input_squared_vel_coeff	steering error * velocity weight in matrix R	0.25
mpc_weight_lat_jerk	lateral jerk weight in matrix R	0
mpc_weight_terminal_lat_error	terminal lateral error weight in matrix Q to improve mpc stability	1.0
mpc_weight_terminal_heading_error	terminal heading error weight in matrix Q to improve mpc stability	0.1
mpc_zero_ff_steer_deg	threshold that feed-forward angle becomes zero	2
qp_solver_type	optimization solver type. option is unconstraint_fast, unconstraint, and qpoases_hotstart	unconstraint_fast
qpoases_max_iter	max iteration number for quadratic programming	500
vehicle_model_type	vehicle model type for mpc prediction. option is kinematics, kinematics_no_delay, and dynamics	kinematics

---
Other system parameters
Parameters	Description	Original Value	Updated Value
ctrl_period	control period [s]	0.03
traj_resample_dist	distance of waypoints in resampling [m]	0.1
enable_yaw_recalculation	flag for recalculation of yaw angle after resampling	true
enable_path_smoothing	path smoothing flag. This should be true when uses path resampling to reduce resampling noise.	true
path_smoothing_times	number of times of applying path smoothing filter	1
path_filter_moving_ave_num	number of data points moving average filter for path smoothing	35
curvature_smoothing_num	point-to-point index distance used in curvature calculation : curvature is calculated from three points p(i-num), p(i), p(i+num)	35
steering_lpf_cutoff_hz	cutoff frequency of lowpass filter for steering output command [hz]	3.0
admisible_position_error	stop vehicle when following position error is larger than this value [m].	5
admisible_yaw_error_deg	stop vehicle when following yaw angle error is larger than this value [deg].	90

---
Topics to log for analysis
- /ctrl_cmd: command steering angle in degree
- /current_pose: x, y
- /current_velocity: actual velocity
- /sd_control: commad steering in perceptage
- /twist_cmd: filtered command linear and angular velocity
- /twist_raw: unfilter command linear and angular velocity
- /vehicle_status
- A python script is created to plot the logged data for visualise and compare the results

---
How to tune MPC parameters
- Set appropriate vehicle kinematics parameters for distance to front and rear axle, and steer_lim_deg. Also check that the input VehicleKinematicState has appropriate values (speed: vehicle rear-wheels-center velocity [km/h], angle: steering (tire) angle [rad]). These values give a vehicle information to the controller for path following. Errors in these values cause fundamental tracking error.
- Set appropriate vehicle dynamics parameters of steering_tau, which is the approximated delay from steering angle command to actual steering angle.
- Set weight_steering_input = 1.0, weight_lat_error = 0.1, and other weights to 0. If the vehicle oscillates when driving with low speed, set weight_lat_error smaller.
- Adjust other weights. One of the simple way for tuning is to increase weight_lat_error until oscillation occurs. If the vehicle is unstable with very small weight_lat_error, increase terminal weight : weight_terminal_lat_error and weight_terminal_heading_error to improve tracking stability. Larger prediction_horizon and smaller prediction_sampling_time is effective for tracking performance, but it is a trade-off between computational costs. Other parameters can be adjusted like below.
- weight_lat_error: Reduce lateral tracking error. This acts like P gain in PID.
- weight_heading_error: Make a drive straight. This acts like D gain in PID.
- weight_heading_error_squared_vel_coeff : Make a drive straight in high speed range.
- weight_steering_input: Reduce oscillation of tracking.
- weight_steering_input_squared_vel_coeff: Reduce oscillation of tracking in high speed range.
- weight_lat_jerk: Reduce lateral jerk.
- weight_terminal_lat_error: Preferable to set a higher value than normal lateral weight weight_lat_error for stability.
- weight_terminal_heading_error: Preferable to set a higher value than normal heading weight weight_heading_error for stability.

---
Simulation Results: 7m/s high urgency
mpc_weight_lat_error = 0.3, mpc_weight_steering_input = 1, mpc_weight_steering_input_squared_vel_coeff =0.25
PP
PP
MPC_kinematic

---
Simulation Results: 7m/s high urgency
mpc_weight_lat_error = 0.3, mpc_weight_steering_input = 1, mpc_weight_steering_input_squared_vel_coeff =0.25
MPC_kinemetic_nodelay
MPC_dynamic

---
Simulation Results: 7m/s high urgency
mpc_weight_lat_error = 0.3, mpc_weight_steering_input = 1, mpc_weight_steering_input_squared_vel_coeff =0.25
MPC_dynamics_with_delay

---
Simulation Results: 7m/s high urgency
mpc_weight_lat_error = 0.03, mpc_weight_steering_input = 1, mpc_weight_steering_input_squared_vel_coeff =0.25
PP
PP
MPC_kinematic

---
Simulation Results: 7m/s high urgency
mpc_weight_lat_error = 0.03, mpc_weight_steering_input = 1, mpc_weight_steering_input_squared_vel_coeff =0.25
MPC_kinemetic_nodelay
MPC_dynamic

---
Simulation Results: 7m/s high urgency
mpc_weight_lat_error = 0.3, mpc_weight_steering_input = 100, mpc_weight_steering_input_squared_vel_coeff =0.25
PP
PP
MPC_kinematic

---
Simulation Results: 7m/s high urgency
mpc_weight_lat_error = 0.3, mpc_weight_steering_input = 100, mpc_weight_steering_input_squared_vel_coeff =0.25
MPC_kinemetic_nodelay
MPC_dynamic

---
Next Step
- Steering delay has large impact, will model steering delay into dynamic model
- Refine and implement explicit MPC for dynamic model with steering delay.
- Compare the computation between MPC_dyn and EMPC_dyn
  Others
- Msc project on MPC based control for articulated vehicle
  - Reverse
  - Corning
  - Optimisation trajoery of the trailer
- Vehicle testing: purchase RTK for localisation on the test track
- CI
  - G test for test one function
  - Unit test for function
  - Launch test for integeration
  - Catkin testin
  - Ros test

---
Useful Command lines
- rosrun vehicle_gazebo_simulation_interface vehicle_gazebo_info_publisher _enable_base_link_tf:=true
- python compare_csv_rosbag_trajectories.py --csv /home/qian/Aslan/testruns/Empty/LCTrajectories/trajectory_High_7mps.csv --rosbag /home/qian/Aslan/testruns/Empty/LC_test_logs/LC_HighUrgency_7mps_MPC/LC_HighUrgency_7mps_MPC.bag --output /home/qian/Aslan/testruns/Empty/LC_test_logs/LC_HighUrgency_7mps_MPC

---
Investigation of PP and MPC implementation
purepursuit module:
Input:
Output: target linear and angluar velocity via topic/twist_raw
mpc_waypoints_converter module:
Publications:
 * /mpc_waypoints [aslan_msgs/Lane]
Subscriptions:
 * /base_waypoints [aslan_msgs/Lane]
 * /closest_waypoint [std_msgs/Int32]
 * /final_waypoints [aslan_msgs/Lane]
mpc_follower module:
Publications:
 * /ctrl_raw [aslan_msgs/ControlCommandStamped]
 * /twist_raw [geometry_msgs/TwistStamped]
Subscriptions:
 * /current_pose [geometry_msgs/PoseStamped]
 * /estimate_twist [unknown type]
 * /mpc_waypoints [aslan_msgs/Lane]
 * /vehicle_status [autoware_msgs/VehicleStatus]

---
Investigation of sd_vehicle_interface module
This function, CalculateTorqueRequestTwizy, calculates the required torque to achieve a given target linear velocity (TargetLinearVelocity_Mps) while considering the current linear velocity (CurrentLinearVelocity_Mps). It uses a PID controller with feedforward (FF) and anti-windup strategies to determine the appropriate torque.
This function, CalculateSteerRequest, calculates the required steering angle to achieve a given target angular velocity (TargetAngularVelocity_Dps) at a given linear speed (CurrentTwistLinear_Mps). It uses a steering angle table (steer_map) to determine the appropriate steering angle based on the inputs.

---
Investigation of mpc_follower_core.cpp
- What is the difference between ctrl_period_ and xx?
- Adaptive Q and R based on
  - Q and R are initialized as constant weight matrices. However, they are adapted during the iteration over the prediction horizon to form Q_adaptive and R_adaptive. The adaptations made in the code are based on the reference longitudinal velocity (ref_vx) and the MPC parameters:
  - For Q_adaptive, the weight for heading error is increased by the square of the reference velocity multiplied by a coefficient. If the current step is the last step of the prediction horizon (i == N - 1), the weights for terminal lateral error and terminal heading error are used instead of the regular weights.
  - For R_adaptive, the weight for steering input is increased by the square of the reference velocity multiplied by a coefficient.
- MPCUtils::calcNearestPoseInterp(ref_traj_, vehicle_status_.pose, nearest_pose, nearest_index, dist_err, yaw_err, nearest_traj_time)
  - This code defines a function calcNearestPoseInterp() that finds the nearest pose (position and orientation) on a given trajectory (traj) to the current ego vehicle's pose (self_pose). The function interpolates between two neighboring points on the trajectory to estimate the nearest pose. It returns the nearest pose (nearest_pose), its index in the trajectory (nearest_index), the distance error (min_dist_error), the yaw error (nearest_yaw_error), and the interpolated time (nearest_time). The function returns a boolean value, which is true if the nearest pose is successfully found and false otherwise.

---
Investigation of mpc_follower_core.cpp
Steering angle limit: 40 degree